# Session Handover — MagulaPlan (Project Complete)

> Final Project Completion Handover. Last updated: 01 Sep 2026.

## 1. Project Identity

- Repo: `maheensayuru/MagulaPlan` (monorepo)

- Product: MagulaPlan — wedding planning platform (scope: wedding-only, Sri Lanka)

- Stack: React 19 + Vite 8 + Tailwind 3.4 (frontend) · Java 17 + Spring Boot 4.1 + Spring Security + MySQL 8.4 (backend) · package `com.zerostate.magulaplan`

- Theme: Storybook Romance & Modern Editorial (Deep Rose Quartz / Velvet Maroon `#721F3A`, Blush Pink `#F9E3E7`, Muted Sage Green `#5F856D`, Crisp White `#FFFFFF`)

- Auth: UUID session tokens in `users.session_token`, validated by `SessionTokenAuthenticationFilter`; passwords BCrypt-hashed.

- Team & Holistic Contributions:

- Maheen Ranasinghe (Project Manager / Full-Stack & DevOps): 21.0%

- Amanda Lakmal (Backend Lead Developer): 21.0%

- Dileepa Ranathunga (UI/UX Lead & Frontend Developer): 20.0%

- K.A. Ruhini Dayanjalee Sammani (Database Engineer & Business Analyst): 19.0%

- V.G. Ruchira Nimnaka (Quality Assurance Lead Engineer): 19.0%

---

## 2. Live URLs & Verification Credentials

- Frontend (Live Production): `https://magulaplan.netlify.app`

- Frontend (Local Dev): `http://localhost:5173`

- Backend (Live Production): `https://magulaplan-api.onrender.com`

- Admin Login: `admin@magulaplan.lk` / `Admin@123` (role=ADMIN)

- Couple Demo Login: `test@magulaplan.lk` / `Password@123` or `deploytest@example.com` / `pw12345`

- MySQL Cloud (Aiven): host `mysql-219a3283-m4h33n.aivencloud.com`, port `27680`, user `avnadmin`, db `defaultdb`

- Jira Board: `https://magulaplan.atlassian.net/jira/software/projects/MAG/boards/1` (Viewer access granted to `chamathkara.k@sltc.ac.lk`)

---

## 3. Project Status (31 / 31 Jira Tickets Completed — 100% Done)

| Ticket | Summary | Owner | Status |
| --- | --- | --- | --- |
| MAG-1 | Design MySQL ER Diagram | Ruhini | ✅ Done |
| MAG-2 | Map REST API Routes | Amanda | ✅ Done |
| MAG-3 | Design UI Wireframes in Figma | Dileepa | ✅ Done |
| MAG-4 | Set up GitHub Monorepo | Maheen | ✅ Done |
| MAG-5 | Draft Project Management Plan & Sprint Schedule | Maheen | ✅ Done |
| MAG-6 | Dashboard & Countdown UI | Dileepa | ✅ Done |
| MAG-7 | Categorized Vendor Directory UI | Dileepa | ✅ Done |
| MAG-8 | Create MySQL Database Tables & Constraints | Ruhini | ✅ Done |
| MAG-9 | Budget and Guest List REST APIs | Amanda | ✅ Done |
| MAG-10 | Automated JUnit Tests for Backend Services | Ruchira | ✅ Done |
| MAG-11 | Share Digital Invitations via Web Share API | Maheen | ✅ Done |
| MAG-15 | Deploy React Frontend to Netlify | Maheen | ✅ Done |
| MAG-16 | Deploy Backend to Render + Aiven MySQL | Maheen | ✅ Done |
| MAG-17 | System Testing & Defect Management (QA) | Ruchira | ✅ Done |
| MAG-18 | Final Documentation Compilation & Presentation Slides | Maheen | ✅ Done |
| MAG-19 | Spring Security & Session Token Filter | Amanda | ✅ Done |
| MAG-20 | Frontend-Backend API Integration | Dileepa | ✅ Done |
| MAG-21 | Production Database Schema Verification | Ruhini | ✅ Done |
| MAG-22 | Budget Tracker Page & Recharts Visualizations | Dileepa | ✅ Done |
| MAG-23 | Authentication UI & Protected Routes | Dileepa | ✅ Done |
| MAG-24 | Guest List CRUD UI & Modals | Dileepa | ✅ Done |
| MAG-25 | Vendor Data Model Enrichment (Ratings/Reviews) | Amanda | ✅ Done |
| MAG-26 | Storybook Romance UI Redesign & Cart Drawer | Dileepa | ✅ Done |
| MAG-27 | Bearer Token Filter on Protected Endpoints | Amanda | ✅ Done |
| MAG-28 | Budget Summary Aggregation Endpoint | Maheen | ✅ Done |
| MAG-29 | Vendor Multi-District Filter & Search Endpoints | Maheen | ✅ Done |
| MAG-30 | Multi-Vendor Cart Booking Checkout | Amanda | ✅ Done |
| MAG-31 | Guest RSVP Status PATCH Endpoint | Maheen | ✅ Done |
| MAG-32 | BCrypt Password Cryptography | Amanda | ✅ Done |
| MAG-33 | Production Data Seeding with Real Vendor Images | Ruhini | ✅ Done |
| MAG-34 | E2E Share Invitation Test Suite Execution | Ruchira | ✅ Done |

---

## 4. Completed Feature & Bug Fix Highlights

1. Guest & Budget Association Fix: Resilient user resolution in `GuestServiceImpl` and `BudgetItemServiceImpl` prevents null user exceptions; added `PUT /api/v1/users/me` endpoint.

2. WhatsApp Sri Lankan Number Normalization: Standardized all phone formats into `wa.me/947...` with automated pre-filled inquiry messaging in `VendorDetails.jsx`.

3. Vendor Profile Image Picker: Integrated live preview with 10 real curated wedding photography presets in `VendorRegistration.jsx`.

4. Event Countdown Timer: Live Days/Hours/Minutes ticker with Nekath milestone switching on Dashboard & Profile.

5. Word Documentation Suite: Generated `.docx` files in `/docs` for Architecture, Budget, Contributions, Presentation Slides, Risk Management, and InfinityFree Migration.

---

## 5. Verification Commands

```bash

# 1. Frontend Test Suite

cd frontend

npm test                # 13 Vitest tests (100% pass)

npm run build           # Vite production build (0 errors)

# 2. Backend Test Suite

cd ../backend

cmd.exe /c mvnw.cmd test   # 139 JUnit tests (100% pass)

```