MagulaPlan (Magula.lk) — Risk Management & Mitigation Plan

1. Risk Management Framework

In accordance with academic project management guidelines (Section 1.3: Risk Assessment and Mitigation Strategies), this document details the risk identification, qualitative risk scoring, and proactive mitigation strategies executed during the MagulaPlan project.

__________________________________________________________________________

2. Risk Assessment Matrix

quadrantChart
    title Risk Assessment Matrix (Likelihood vs. Impact)
    x-axis Low Likelihood --> High Likelihood
    y-axis Low Impact --> High Impact
    quadrant-1 High Priority / Immediate Action
    quadrant-2 Moderate Priority / Contingency Plan
    quadrant-3 Low Priority / Monitor
    quadrant-4 Medium Priority / Proactive Control
    "Meta WhatsApp API Fees (RSK-01)": [0.85, 0.85]
    "Cloud DB Inactivity Sleep (RSK-02)": [0.65, 0.75]
    "Plaintext Password Risk (RSK-03)": [0.45, 0.95]
    "E-Commerce Scope Creep (RSK-04)": [0.75, 0.60]
    "Commit-Only Mark Skew (RSK-05)": [0.70, 0.80]